# TAX INVOICE

Apex Construction Ltd
123 Industrial Layout, Bommasandra, Bengaluru 560099
GSTIN: 29ABCDE1234F1Z5 | PAN: ABCDE1234F

| Invoice No. | INV-2024-003 |
| --- | --- |
| Invoice Date | 12 August 2024 |
| Project | Greenfield Tech Park - Phase 1 |
| Contract Ref. | APEX-MPP-2024-001 |
| Bill To | Meridian Infrastructures Pvt Ltd, UB City, Vittal Mallya Road, Bengaluru 560001 |
| GSTIN (Customer) | 29LMNOP5678R1Z2 |

## Milestone Billing

This invoice is raised against the certified completion of Milestone M3 (Superstructure complete) as defined in Schedule B of the Master Project Plan. Architect certification ref: SPA/CERT/M3/2024-08 dated 9 August 2024.

| S.No. | Description | Phase / Milestone | % Complete | Amount (Rs) |
| --- | --- | --- | --- | --- |
| 1 | Superstructure - RCC frames, columns, slabs, beams (Floors G+14) | Phase 3 / Milestone M3 | 100% | 2,80,00,000 |
| 2 | Less: Advance already paid against this milestone |  |  | 0 |
|  |  |  | Subtotal | 2,80,00,000 |
|  |  |  | GST @ 18% | 50,40,000 |
|  |  |  | GRAND TOTAL | 3,30,40,000 |

Amount in words: Rupees Three Crores Thirty Lakhs and Forty Thousand only.

Payment Terms: Net 30 days from date of invoice. Payment to be made via RTGS/NEFT to the bank account details provided separately. Interest at 18% per annum applies on overdue payments.

Declaration: We declare that this invoice reflects the true and correct value of work executed and that all materials and workmanship comply with the contract specifications.

For Apex Construction Ltd

Authorised Signatory

Prepared by: Priya Nair, Finance Department